Advisor Meeting Minutes Week 7

|  |  |  |
| --- | --- | --- |
| **Meeting Date** | **Meeting Time** | **Location** |
| [13/04/2016] | 11:00 - 12:00 | Campus |

|  |  |
| --- | --- |
| **Meeting Leader** | Xiaochen Li |
| **Meeting Purpose** | Advisor Weekly Meeting |
| **Project Purpose** | Website for Atech Computers |

|  |  |
| --- | --- |
| **Participant Names** |  |
| Xiaochen Li | Yes |
| Vineet Joshi | Yes |
| Chalinor Baliuag | Yes |

|  |  |  |
| --- | --- | --- |
| **Agenda Item** | **Who’s Responsible** | **Time Allotted** |
| 1. Apologies |  |  |
| No apology required | | |
| 2. Acceptance of previous minutes | Team |  |
| Discussed whether we agree with the items of previous minutes. | | |
| We all accepted the previous minutes | | |
| 3**.** Action Items from previous minutes | | |
| 3.1 No items from previous minutes discussed |  |  |
|  | | |
|  | | |

|  |  |  |
| --- | --- | --- |
| **Agenda Item – Business** | **Who’s Responsible** | **Time Allotted** |
| 1.Work completion | Team |  |
| Discussed the completion of work of last week. | | |
| Xiaochen: keeps studying the platform, and can begin development work next week;  Vineet: got a virtual machine running problem, he was a little behind the schedule, and will be assignment time to finish this week.  Suggestions from Chali: find a proof reader to modify documents; employ business rules when describing functionalities; remove some payment methods that are not used in NZ; | | |
| 2. Work for this week | Team |  |
| Discussed the work assignment for this week | | |
| Xiaochen: development doc of project structure, routing and templates;  Customization of header and footer of the website.  Vineet: finish core functionality analysis;  MongoDB schema analysis. | | |
| 4. Other Business |  |  |
| No other business is related. | | |
| 5. Confirmation of next meeting | Xiaochen |  |
| Next advisor meeting will be at 11am, 18th April, 2016 (Monday) | | |

Closure of Meeting. 11:45