**Progress Report for Week 4**

|  |
| --- |
| **Project Name**: Atech Computers  **Team Members:** Xiaochen Li, Vineet Joshi  **Date:** 28/03/2016  **Reporting Period:** 20/03/2016 – 26/03/2016 |
| **Administrative Checks** *(check if up to date for each person)*  **Timecard:**  Xiaochen:YES  Vineet:YES  **Current total hours to date:**  Xiaochen: 130.5 hours  Vineet: 106 hrs & 50 mins  **Personal Log:**  Xiaochen: YES  Vineet: YES  **Project Diary:** YES  **Allocated Duties**  **Backups taken:**  *28/03/2016*  **Backup tested:** *28/03/2016* |
| **Work completed this reporting period:** *(brief narrative + actual tasks (complete and incomplete) and hours worked by each person)*  **Xiaochen Li:** Understanding Core concept of reaction commerce Platform  It includes understanding of Node.js, GIT, Meteor. 20 hours    **Vineet Joshi**: Understanding working of Reaction Commerce.  It includes Features of reaction commerce, workflow of reaction  Commerce - 44 hours & 45 mins |
| **Work to complete next reporting period:** *(brief narrative + actual tasks/hours and person allocated)*  **Xiaochen:**  Create study report for core concept of Reaction Commerce: 35 hours  **Vineet:**  Create study report for working of Reaction Commerce: 30 hours |
| **What’s going well and why:** *(narrative)* |
| **What’s not going well and why:** *(narrative)*  The team has spent much time on understanding the concepts of reaction and we also have confusions, because those concepts, like javascript, Meteor platform and MongoDB, need a certain amout of time to get familiar with. We think we can manage it. |
| **Suggestions/Issues:** *(narrative)* |
| **Project changes:** |

Set Agenda for Advisor Meeting □ Set Agenda for Client Meeting □