**Progress Report for Week 5**

|  |
| --- |
| **Project Name**: Atech Computers  **Team Members:** Xiaochen Li, Vineet Joshi  **Date:** 04/04/2016  **Reporting Period:** 27/03/2016 – 02/04/2016 |
| **Administrative Checks** *(check if up to date for each person)*  **Timecard:**  Xiaochen:YES  Vineet:YES  **Current total hours to date:**  Xiaochen: 163 hours  Vineet: 149 hrs & 55 mins  **Personal Log:**  Xiaochen: YES  Vineet: YES  **Project Diary:** YES  **Allocated Duties**  **Backups taken:**  *04/04/2016*  **Backup tested:** *04/04/2016* |
| **Work completed this reporting period:** *(brief narrative + actual tasks (complete and incomplete) and hours worked by each person)*  **Xiaochen Li:** Learn and practice core concept of Reaction Commerce - 32.5 hours    **Vineet Joshi**: Study report on working of Reaction commerce - 43 hours & 5 mins |
| **Work to complete next reporting period:** *(brief narrative + actual tasks/hours and person allocated)*  **Xiaochen:**  Learn and practice core concept of Reaction Commerce - 30 hours;    **Vineet:**  Reaction workflow analysis and produce the document - 30 hours |
| **What’s going well and why:** *(narrative)*  On the development side, all the confusions from previous doc reading have been resolved, because Xiaochen has devoted hours reading Reaction source code;  Week 5 was break time, but we still chose to work from home. Because we both took the project seriously and wanted to do more if possible. |
| **What’s not going well and why:** *(narrative)*  It cost another three days to get used to the routing mechanism, because Reaction has changed to FlowRouter which uses a different way of dealing with routes  It has used more time than thought to complete the analysis, and there may not be too much time next week (week 6) for planning and confirming the work to do for next milestone; |
| **Suggestions/Issues:** *(narrative)* |
| **Project changes:** |

Set Agenda for Advisor Meeting □ Set Agenda for Client Meeting □