**Progress Report for Week 7**

|  |
| --- |
| **Project Name**: Atech Computers  **Team Members:** Xiaochen Li, Vineet Joshi  **Date:** 17/04/2016  **Reporting Period:** 10/04/2016 – 16/04/2016 |
| **Administrative Checks** *(check if up to date for each person)*  **Timecard:**  Xiaochen:YES  Vineet:YES  **Current total hours to date:**  Xiaochen:  Vineet: 228 hrs & 25 mins  **Personal Log:**  Xiaochen: YES  Vineet: YES  **Project Diary:** YES  **Allocated Duties**  **Backups taken:**  *16/04/2016*  **Backup tested:** *16/04/2016* |
| **Work completed this reporting period:** *(brief narrative + actual tasks (complete and incomplete) and hours worked by each person)*  **Xiaochen Li:**      **Vineet Joshi**: Core functionality:- 20 hrs  Administration:- 10 hrs  Understand Collection Schemas:- 11 hrs |
| **Work to complete next reporting period:** *(brief narrative + actual tasks/hours and person allocated)*  **Xiaochen:**  Development doc – 15 hours;  Header and footer – 15 hours.    **Vineet:**  Core functionality doc -- 10 hours;  Schema Analysis -- 20 hours. |
| **What’s going well and why:** *(narrative)*  Technical part is really going well and now Xiaochen will start programming anytime  We had no issues going on at the moment for the technical part. |
| **What’s not going well and why:** *(narrative)*  Schema Analysis is having little difficulties due to lack of detailed understanding for schemas.  Learn more details regarding schemas for better understanding. We found a software for MongoDB schemas. So that it becomes easy to understand schemas. |
| **Suggestions/Issues:** *(narrative)*  Suggestion from Xiaochen to write notes for the research done for the project considering as a proof of your work done or time spend for the allocated task. |
| **Project changes:** Project plan doesn’t need to change for this week |

Set Agenda for Advisor Meeting □ Set Agenda for Client Meeting □